## Slide 1: Presentation project
Niels Vervoort, Cedric Schoeters

## Slide 2: Project description
Running app
Website
Server

## Slide 3: Extra function
Time input
Speech output

## Slide 4: Description app
Login page
Activity page
Recording page
Statistics page
setting

## Slide 5: Description site
Page general info
Login button
Activities page
Statistics page

## Slide 6: Work breakdown structure
application weeks
  Login 1 weeks
  design 2 week
  Timer, gps, route 2 weeks
  User input estimated time 1 week
  Speech feedback 2 weeks
  Link to server 2 weeks
  Graphical overview 2 weeks

## Slide 7: wbs
  2. Website
    Design 2 weeks
    Log in 1 week
    Link to server 5 weeks
    Graphical overview 4 weeks

## Slide 8: wbs
  3. Server
    DDL 2 weeks
    DML 1 week